|  |
| --- |
| Project Status Report – [Project Report #2] |
|  |

|  |
| --- |
| Week Beginning: week 3(5/8/2012–12/8/2012) |
|  |

|  |  |
| --- | --- |
| Status Legends: | |
|  | Everything is going well |
|  | Things Aren’t going the way they should be but it’s being managed |
|  | Something isn’t right and needs to be dealt with immediately |
|  |  |

|  |  |  |  |
| --- | --- | --- | --- |
|  | Last Week Goals: | Date | Status |
| 1 | *Gather Printers Requirements* | 7/7/2012 | 100% |
| 2 | *Create Look and Feel Prototype* | 10/7/2012 | 60% |
| 3 | *Create Network framework* | 12/7/2012 | 80% |
|  |  |  |  |

|  |
| --- |
| Task Slippage: |
| *Looking on track, have switched the timing of development of server and client to better facilitate development* |
|  |

|  |  |  |  |
| --- | --- | --- | --- |
|  | Next Goals: | Date | Status |
| 1 | *Finish Network Framework* | 19/7/2012 |  |
| 2 |  |  |  |
| 3 |  |  |  |
| 4 |  | - |  |
| 5 |  | - |  |
|  |  |  |  |

|  |
| --- |
| Issues: |
|  |
|  |

|  |  |
| --- | --- |
| Risk: | Mitigation: |
|  |  |
|  |  |
|  |  |
|  |  |